Acceptance Testing

UAT Execution & Report Submission

| Date | 20 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24568 |
| Project Name | Online Payments Fraud Detection Using Machine Learning |
| Maximum Marks | 4 Marks |

# Purpose of Document

The purpose of this document is to explain the test coverage and system validation results of the Online Payments Fraud Detection Using Machine Learning project during User Acceptance Testing (UAT). This phase ensures that the fraud detection system meets functional requirements, correctly identifies fraudulent transactions, and performs reliably in real-time scenarios.

# Defect Analysis

The following table summarizes identified issues during testing and their resolution status.

| Resolution | Severity 1 | Severity 2 | Severity 3 | Severity 4 | Subtotal |
| --- | --- | --- | --- | --- | --- |
| By Design | 5 | 3 | 1 | 1 | 10 |
| Duplicate | 0 | 1 | 1 | 0 | 2 |
| External | 1 | 1 | 0 | 0 | 2 |
| Fixed | 8 | 4 | 3 | 2 | 17 |
| Not Reproduced | 0 | 1 | 0 | 0 | 1 |
| Skipped | 0 | 0 | 1 | 0 | 1 |
| Won't Fix | 0 | 1 | 0 | 0 | 1 |
| Totals | 14 | 11 | 6 | 3 | 34 |

# Test Case Analysis

This section summarizes executed test cases validating data preprocessing, model accuracy, prediction reliability, and system performance.

| Section | Total Cases | Not Tested | Fail | Pass |
| --- | --- | --- | --- | --- |
| Data Preprocessing Module | 10 | 0 | 0 | 10 |
| Feature Engineering | 8 | 0 | 1 | 7 |
| ML Model Training | 12 | 0 | 1 | 11 |
| Fraud Prediction Module | 15 | 0 | 1 | 14 |
| User Interface & Reports | 6 | 0 | 0 | 6 |
| System Integration | 5 | 0 | 0 | 5 |
| Security Validation | 4 | 0 | 0 | 4 |

# Conclusion

The UAT results confirm that the system successfully detects fraudulent transactions with high accuracy and meets the functional and performance expectations. The solution is ready for deployment in a controlled production environment.