Project Planning Phase

Online Payments Fraud Detection Using Machine Learning

| Date | 19 February 2025 |
| --- | --- |
| Team ID | LTVIP2026TMIDS24568 |
| Project Name | Online Payments Fraud Detection Using Machine Learning |

Product Backlog & Sprint Planning

| Sprint | Epic | User Story | Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | Collect dataset | 3 | High |
| Sprint-1 | Preprocessing | USN-2 | Clean & normalize data | 3 | High |
| Sprint-2 | Feature Engineering | USN-3 | Extract fraud features | 4 | High |
| Sprint-2 | Model Training | USN-4 | Train Random Forest | 5 | High |
| Sprint-3 | Evaluation | USN-5 | Evaluate performance | 3 | Medium |
| Sprint-3 | Prediction | USN-6 | Build prediction module | 4 | High |
| Sprint-4 | Deployment | USN-7 | Integrate system | 4 | Medium |
| Sprint-4 | Monitoring | USN-8 | Generate alerts/logs | 3 | Medium |

Burndown Chart

A Burndown Chart shows the remaining work versus time and helps track sprint progress for completing fraud detection modules.

| Day | Planned Points | Remaining Points |
| --- | --- | --- |
| Day 1 | 20 | 20 |
| Day 2 | 18 | 19 |
| Day 3 | 16 | 17 |
| Day 4 | 14 | 15 |
| Day 5 | 12 | 13 |
| Day 6 | 10 | 10 |
| Day 7 | 8 | 8 |
| Day 8 | 6 | 6 |
| Day 9 | 4 | 4 |
| Day 10 | 0 | 0 |

References

- https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

- https://www.atlassian.com/agile/tutorials/burndown-charts

- https://www.atlassian.com/agile/project-management